**Project Team Meeting**

|  |  |
| --- | --- |
| **Project Name:** | Bearcat Furniture Hub |
| **Purpose:** | Improvements of Home page UI and Creating proper routes in frontend and backend for All furniture’s, donating furniture’s, and product details page. |
| **Day, Date & Time:** | Friday, 09/15/2023 & 02:00PM |
| **Location of Meeting:** | GS 1150 |
| **Attendees:** | Gollamudi Mahima Chowdary, Mallela Mamatha, Mallela Gautam Sagar, Pilli Sanjay Kumar, Yarapathineni Sai Tejaswini. |
| **Absentees:** | None |
|  |  |

**Agenda:**

* Introductions of attendees
* Background of project
* Review of project-related documents (i.e. business case, project charter)
* Discussion of project organizational structure
* Discussion of project scope, time, and cost goals
* Discussion of other important topics
* List of action items from meeting

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Assigned To** | **Due Date** |
| Working on Home Page UI. | Yarapathineni Sai Tejaswini | 09/17/2023 |
| Working on Product Details page and Donate Furniture page. | Mallela Mamatha | 09/17/2023 |
| Working on API’s integration for Home page. | Gollamudi Mahima Chowdary | 09/17/2023 |
| Working on Home Page UI. | Pilli Sanjay Kumar | 09/17/2023 |
| Working on Home page routes, Product details page routes, Donate furniture page routes and schema. | Gautam Sagar Mallela | 09/17/2023 |

**Date and time of next project team meeting:**

**09/22/2023 & 02:00PM**