**WEEKLY REPORT (as a team)**

|  |  |
| --- | --- |
| **Project Name:** | Bearcat Furniture Hub |
| **Week:** | Week 3: 09-04-2023 to 09-10-2023 |
| **Team Members:** | Gollamudi Mahima Chowdary  Mallela Mamatha  Mallela Gautam Sagar  Pilli Sanjay Kumar  Yarapathineni Sai Tejaswini |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | To work on frontend and backend for Home Page (UI, routes and API’s). |
| **Achieved objectives** | Worked on frontend and backend for Home Page. |
| **Missed objectives and make-up plan** |  |
| **Plan for next week\*\*** | Complete all functionalities in Home page frontend and backend. |

\*\* If it is different from the plan in the document of Plan in Each Week, please update Plan in Each Week and upload it together within this assignment.